## Slide 1
Falcon Proposal
Knowledge search for Brightwater Logistics - proposal deck, January 2026
Fictional demo content

## Slide 2
The Problem
• Operations, sales and support documents sit in shared drives, inboxes and a CRM
• Staff report spending about a quarter of their week looking for existing material
• Answers differ by team because nobody can see the latest approved version
• Keyword search misses documents that use different words for the same idea
Fictional demo content

## Slide 3
Our Approach
• Build the Harborview Platform: one place to search and ask questions across documents
• Combine keyword and meaning-based search so near matches are found
• Keep source files where they are; index content and metadata only
• Deliver in two-week sprints with a demo to the client at every second sprint
Fictional demo content

## Slide 4
Proposed Team
• Executive sponsor: accountable for outcomes and the client relationship
• Project lead and delivery lead: scope, plan, risks and day-to-day delivery
• Engineers and a data analyst: ingestion, search relevance and the user interface
• Client sponsor and client delivery lead: decisions, access and acceptance
Fictional demo content

## Slide 5
Pricing Outline
• Phase 1 proposed as a fixed fee of $31,500 under the Master Services Agreement
• Fee covers discovery, design, build of the core platform and a readout
• Hourly rates follow the Rate Card; changes handled by written change order
• Phase 2 priced separately once Phase 1 learning is known
Fictional demo content

## Slide 6
Indicative Timeline
• February 2026: statement of work agreed and team mobilised
• March 2026: kickoff, discovery and current-state assessment
• April to July 2026: eight two-week build sprints, starting 20 April
• August 2026: Phase 1 readout and a recommendation on Phase 2
Fictional demo content

## Slide 7
Risks We Will Manage
• Data access and document permissions need client approval early
• Source systems change during the project, so integration scope is kept explicit
• Adoption depends on training and a named business owner for the platform
Fictional demo content

## Slide 8
Next Steps
• Client review of this proposal and the draft statement of work
• Confirm the client sponsor and the client delivery lead
• Agree the kickoff week and the access needed for discovery
Fictional demo content