## Slide 1
Falcon Go-Live Readiness
21 October 2026 - readiness for the Ask pilot starting 9 November 2026
Fictional demo content

## Slide 2
Purpose and Scope
• Check readiness to start the Ask pilot with two client teams
• Pilot window: 9 to 27 November 2026
• Review status as of 21 October, during Sprint 14
Fictional demo content

## Slide 3
Readiness Checklist
• Ask answers with cited sources: ready
• Teammate chunk upload and retrieval: ready
• Download relay between laptops: ready
• Warehouse content migration rehearsal: in progress
Fictional demo content

## Slide 4
Users and Training
• Two pilot teams named by the Client sponsor
• End-user training sessions scheduled for the first week of November
• User guide and FAQ in final review
Fictional demo content

## Slide 5
Support Model
• Pilot support by the delivery team during business hours
• Issue triage within one working day
• Daily check-in with the Client delivery lead during week one
Fictional demo content

## Slide 6
Open Risks
• R-12 Warehouse cutover planned for early November may delay content refresh
• R-14 Pilot teams have limited time for feedback sessions
• R-15 Some owners may be offline when a download is requested
Fictional demo content

## Slide 7
Recommendation
• Proceed to pilot subject to the Sprint 14 review
• Re-check the migration rehearsal result before 6 November
• Report pilot findings at the steering meeting after the pilot
Fictional demo content