# Sprint 14 Demo Script

Script and plan for the Sprint 14 review on 30 October 2026, the last day of Sprint 14: 19 to 30 October 2026. The sprint goal is to pilot Ask for two teams. This script was written between 20 and 22 October 2026 as a plan; it sets out who presents, what to show, timing and the fallback if the live demo fails.

## Audience and logistics

Audience: Client sponsor, Client delivery lead, the two pilot team leads and the Executive sponsor.

Format: 45 minutes, video call with screen share; rehearsal planned for 28 October.

Environment: staging, with a frozen content set loaded on 27 October.

## Running order

| Step | Presenter | What to show | Time |
| --- | --- | --- | --- |
| 1 | Project lead (User 1) | Sprint goal and pilot plan | 5 min |
| 2 | Delivery lead (User 2) | Ask on a policy question with a cited answer | 10 min |
| 3 | Engineer | Teammate documents appearing as sources | 8 min |
| 4 | Analyst | A question with no good source and the honest reply | 5 min |
| 5 | Delivery lead (User 2) | Download request and transfer to the asker | 7 min |
| 6 | Project lead (User 1) | Pilot readiness and next steps | 5 min |

## Demo questions

What is our approved Falcon budget?

What is the Sprint 14 goal?

What does the Phase 2 statement of work cover?

## Fallback plan

If staging is slow, switch to the recorded run captured at rehearsal.

If a teammate laptop is offline, show the download state and explain the retry.

Keep a printed screenshot set for the sponsor if screen share fails.

## Open items before the review

Confirm both pilot team leads can attend.

Freeze the content set and agree the question list with the Client delivery lead.