# Falcon Project Charter

This charter sets out the purpose, objectives, scope, governance and success measures for Phase 1 of the Falcon project, which builds the Harborview Platform for Brightwater Logistics. It was prepared in February 2026 and confirmed at the kickoff on 2 March 2026.

## Purpose

Staff at the client spend too much time finding documents that already exist. Falcon gives them one place to search and ask questions, with answers that show their sources.

## Objectives

Deliver a working search and question-answering platform by 7 August 2026

Cover PDF, DOCX, PPTX and TXT documents from the agreed repositories

Show measurable improvement in time to find a document in user tests

Leave the client with a clear recommendation and plan for Phase 2

## Scope

In scope: discovery, architecture, ingestion, search, question answering, testing and a readout, as defined in the statement of work signed on 12 February 2026 for $31,500. Out of scope at charter date: CRM integration, mobile access and non-English documents.

## Governance

| Body | Members | Cadence |
| --- | --- | --- |
| Steering committee | Executive sponsor, client sponsor, project lead | Monthly |
| Delivery meeting | Project lead, delivery lead, client delivery lead | Weekly |
| Sprint review | Team and client users | Every second sprint |

## Success measures

Phase 1 delivered inside the approved fee, with change orders as the only route to more scope

Client sponsor accepts all five Phase 1 deliverables

Positive user feedback in the demo sessions