# Falcon RACI Matrix

This RACI matrix assigns who is responsible, accountable, consulted and informed for the main Falcon activities. It was created in February 2026 and revised on 10 August 2026 after Phase 1 to reflect the bridge period team.

R = responsible, A = accountable, C = consulted, I = informed. Each task has exactly one A.

| Task | Exec sponsor | Project lead | Delivery lead | Client sponsor | Client delivery |
| --- | --- | --- | --- | --- | --- |
| Approve scope and change orders | A | R | C | A | C |
| Maintain plan and budget | I | A | R | I | C |
| Run sprints and backlog | I | C | A | I | R |
| Architecture decisions | I | C | A | I | C |
| Access to repositories | I | C | C | A | R |
| Test and acceptance | I | R | R | A | C |
| Steering reporting | C | A | R | C | I |
| Risk and issue log | I | A | R | I | C |
| Training and handover | I | C | A | I | R |

## Notes

Where two roles hold A, both sponsors must agree before a decision is final

The delivery lead acts for the project lead during absence

Escalations go to the sponsors within two working days