# Falcon Risk Register

This living register tracks the open and closed risks for the Falcon project from March to October 2026. Each entry has an owner and a status, and the register was last reviewed on 12 October 2026.

| ID | Risk | Impact | Owner | Status |
| --- | --- | --- | --- | --- |
| R01 | Client repository access delayed | High | Client delivery lead | Closed 20 March 2026 |
| R02 | CRM data not in scope but wanted by users | Medium | Project lead | Closed, change order approved 11 May 2026 |
| R03 | Search quality too low on scanned PDFs | High | Delivery lead | Open, mitigation in test |
| R04 | Phase 2 budget not approved in time | High | Executive sponsor | Closed 14 September 2026 |
| R05 | Loss of engineers during the bridge period | Medium | Project lead | Closed 21 September 2026 |
| R06 | Warehouse migration overruns its window | High | Delivery lead | Open, cutover planned for early November |
| R07 | Pilot teams unavailable for training | Medium | Client delivery lead | Open |
| R08 | Answer speed too slow for pilot users | Medium | Delivery lead | Open, being measured |

## Recent entries

5 October 2026: R03 rated down from High to Medium after the Sprint 12 retest

12 October 2026: R07 raised after the client asked to move one training session

12 October 2026: R06 reviewed; rehearsal planned before the cutover