## Slide 1
Knowledge Reuse Pilot
Business case for the Executive sponsor - 29 September 2026
Fictional demo content

## Slide 2
The Problem
• Teams rebuild documents a colleague already wrote because they cannot find them.
• File-name search misses most relevant work held on other people's laptops.
• Nobody measures how often work is reused, so the cost stays invisible.
Fictional demo content

## Slide 3
The Pilot
• Two delivery teams and 14 users use search and question answering over shared documents.
• Private files stay private; only files a user shares are visible to teammates.
• Four weeks of measurement after go-live, compared with a baseline survey.
Fictional demo content

## Slide 4
The Cost
• Total request: $22,000.
• Build time $12,000, hosting $4,000, support $6,000.
• No spend before the sponsor signs off the request.
Fictional demo content

## Slide 5
The Benefit
• Assumption: 3 hours saved per person per month at $75 per hour.
• 14 users give about $3,150 of time value per month.
• Break-even in about 7 months; the pilot tests whether the assumption holds.
Fictional demo content

## Slide 6
The Risks
• Low adoption if the tool is slower than asking a colleague.
• Sensitive documents shared by mistake; mitigated by a clear publish step.
• Hours-saved estimate rests on self-reported survey data.
Fictional demo content

## Slide 7
Decisions Asked
• Approve the $22,000 budget request.
• Agree a go-live target of 15 December 2026.
• Nominate the two pilot teams.
Fictional demo content