## Slide 1
Falcon Phase 1 Lessons Learned
19 August 2026 - review of Phase 1 for Brightwater Logistics
Fictional demo content

## Slide 2
Why We Did This
• Capture what to repeat and what to change before Phase 2
• Phase 1 ran 2 March to 7 August 2026
• Input from the team, the client and the steering committee
Fictional demo content

## Slide 3
What Went Well
• Early security review avoided late rework
• Weekly status notes kept the client sponsor informed
• OCR pass fixed the main relevance complaint
• Change control handled the CRM request cleanly
Fictional demo content

## Slide 4
What Did Not Go Well
• Large connector stories ran across three sprints
• Source permissions were not mapped at kickoff
• Manual test data refresh cost half a day each time
Fictional demo content

## Slide 5
Client Perspective
• Search now beats asking a colleague for common questions
• Wants earlier sight of demo builds
• Wants a named owner for document freshness
Fictional demo content

## Slide 6
Recommendations
• Map permissions in the first two weeks of any phase
• Cap story size at five points
• Automate test data refresh in Phase 2
• Hold a short risk review every Friday
Fictional demo content

## Slide 7
Actions for Phase 2
• Project lead (User 1): add permission mapping to the kickoff plan
• Delivery lead (User 2): enforce the story size cap
• Client delivery lead: name the document freshness owner
Fictional demo content