## Slide 1
Falcon Sprint 6 Demo
Sprint 6: 29 June to 10 July 2026 - demo held 10 July 2026 for Brightwater Logistics
Fictional demo content

## Slide 2
Sprint Goal
• Run document tagging at scale on the shared drives
• Prepare the OCR approach for scanned PDFs
• Show the client the search experience on real content
Fictional demo content

## Slide 3
What We Delivered
• Tagging live on 2,100 documents across four libraries
• Nightly ingest stable for 12 consecutive runs
• CRM connector read-only mode available in the test environment
• 13 of 14 committed stories completed
Fictional demo content

## Slide 4
Live Demo Flow
• Search for a customer contract by topic, not file name
• Open the tags and show why the result matched
• Filter by library and by last modified date
Fictional demo content

## Slide 5
Metrics
• Median search time under 2 seconds on the test set
• Tag acceptance by reviewers: 87 percent
• Open defects: 7, none severe
Fictional demo content

## Slide 6
Client Feedback
• Client sponsor asked for a view of stale documents
• Operations analysts liked the match explanation
• Request to show document owner on every result
Fictional demo content

## Slide 7
Next Steps
• Sprint 7 starts 13 July: OCR pass and security review pack
• Add document owner to the result card
• Draft the retention view for the Phase 1 close
Fictional demo content