# Definition of Done

This document is the Falcon Definition of Done: the checklist a story must satisfy before the team marks it done. First written 13 April 2026 before Sprint 1 and revised on 3 August 2026, at the end of Phase 1, to add security and documentation checks. Owned by the Delivery lead (User 2) and agreed by the Project lead (User 1).

## Code and build

Code is reviewed by one other engineer and merged to the main branch.

Unit tests cover new behaviour and all tests pass in the build.

No new lint errors; configuration values are not hard coded.

## Quality assurance

Acceptance criteria in the story are each checked and ticked off.

The regression pack runs clean on the test environment.

Defects found are fixed or logged with a severity and an owner.

## Security and privacy

Request bodies, credentials, tokens and file content are never written to logs.

Private files are not uploaded; the test for this still passes.

Secrets stay in the approved store, never in the repository.

## Documentation

The API contract or user guide is updated when a behaviour changes.

Release notes carry a line for the story.

Runbook steps are updated for any change to operations.

## Product acceptance

The story is shown to the Delivery lead or the product owner and accepted in the sprint review.

A story that fails any item returns to the board, not to the next sprint by default.

## Change history

| Date | Change |
| --- | --- |
| 13 Apr 2026 | First version for Sprint 1 |
| 12 Jun 2026 | Added regression pack requirement |
| 3 Aug 2026 | Added security and privacy checks and the documentation section |