# Handover Checklist - Pilot Readiness

This checklist tracks what must be in place to hand the Harborview Platform to the support team and the two pilot teams, status as of 8 October 2026, during Sprint 13 planning ahead of the pilot (9 to 27 November 2026). It lists each item with an owner and status.

## Checklist

| ID | Item | Owner | Status |
| --- | --- | --- | --- |
| H-01 | Support Model agreed | Delivery lead (User 2) | Done |
| H-02 | Support analyst onboarded and has dev access | Delivery lead (User 2) | Done |
| H-03 | User Guide first draft | Analysts | In progress |
| H-04 | FAQ first draft | Analysts | In progress |
| H-05 | End-user training deck | Analysts | In progress |
| H-06 | Nightly ingest runbook reviewed with support | Engineers | Not started |
| H-07 | Help desk form set up | Client delivery lead | In progress |
| H-08 | Pilot user accounts created for both teams | Engineers | Not started |
| H-09 | Training sessions booked for both teams | Project lead (User 1) | Done |
| H-10 | Known issues list published | Engineers | Not started |

## Notes

H-03 to H-05 depend on the Sprint 13 build; screenshots will be updated before the training sessions.

H-08 waits for the final list of pilot users from the client delivery lead.

Items not Done by the end of Sprint 14 move to the pilot risk list.

Checklist owner: Delivery lead (User 2). Reviewed weekly until the pilot starts.