# Test Plan - Harborview Platform Phase 2

This test plan covers testing of the Harborview Platform for Phase 2 of the Falcon engagement, from 21 September 2026 to the pilot, and was revised on 6 October 2026. It states the scope, test levels, entry and exit criteria, and the data quality and response targets that must be met before the pilot.

## Scope

In scope: search over own and teammate files, Ask over public chunks, publish and unpublish, file download, warehouse data migration, CRM lookup.

Out of scope: load testing beyond the pilot size, mobile devices, non-Windows laptops.

## Test levels

| Level | Owner | Notes |
| --- | --- | --- |
| Unit | Engineers | Run on every change; failing tests block merge |
| Integration | Engineers | Against the deployed dev stack |
| Migration reconciliation | Analysts | Row counts and row-level checks per table |
| User acceptance | Client delivery lead and pilot users | See the UAT Plan |

## Entry criteria

Build deployed to dev with no open severity 1 defects.

Test data loaded and the migration dry run completed.

## Exit criteria

Data quality: at least 98.5 percent of rows pass row-level checks, the threshold agreed on 29 September 2026.

Ask response: the first answer appears in under 4 seconds, measured at the 90th percentile over the UAT scenarios.

No open severity 1 or 2 defects; severity 3 defects have an agreed fix date.

All UAT scenarios executed with sign-off by the client delivery lead.

## Schedule

Integration testing runs through Sprint 13 and Sprint 14. The pilot with two teams runs 9 to 27 November 2026.

Owner: Delivery lead (User 2). Approver: Client delivery lead.